## Slide 1: Project – Analysis Of Issues After The Implementation Of Radiology Information System , Faced By End Users
BY:
Saumya Verma
PG/12/079

## Slide 2: Organization profile
"Deloitte” is the brand under which tens of thousands of dedicated professionals in independent firms throughout the world collaborate to provide audit, consulting, financial advisory, risk management, and tax services to selected clients. These firms are members of Deloitte Touche Tohmatsu Limited (DTTL), a UK private company limited by guarantee.
DTTL and each DTTL member firm are separate and distinct legal entities, which cannot obligate each other. DTTL and each DTTL member firm are liable only for their own acts or omissions and not those of each other.
Each DTTL member firm is structured differently in accordance with national laws, regulations and other factors, and may secure the provision of professional services in its territory through subsidiaries, affiliates, and/or other entities.

## Slide 3: Project plan
Weeks | Task performed
10 Feb- 14 Feb | Overview of US healthcare industry
17 Feb- 21 Feb | Overview of other modules of the EMR
24 Feb- 28 Feb | Understanding the workflow of RIS from user’s end
3 Mar- 7 Mar | Understanding the workflow of RIS from user’s end
10 Mar- 14 Mar | Understanding the workflow of RIS from user’s end
17 Mar- 21 Mar | Understanding the security access to users
24 Mar- 28 Mar | Understanding the security access to users
31 Mar- 4 Apr | Understanding the security access to users
7 Apr- 11 Apr | Collect issues, workflow of RIS from admin’s end
14 Apr- 18 Apr | Analysis of issues, workflow of RIS from admin’s end
21 Apr- 25 Apr | Formulation of best practices for avoiding or solving issues
28 Apr- 2 May | Evaluation and presentation of the project

## Slide 4: Learning so far:
General learnings:
  Dynamics of healthcare industry in US-payer, patient and provider relationship.
  Ethics and compliance issues in healthcare industry.
  Overview of various modules of an EMR
Specific to Radiology Information System learning:
  Various stakeholders
  Workflow
  Potential areas where users can make errors
  Major issues after the implementation of the module

## Slide 5
Analysis Of Issues In Radiology Information System Faced By End Users

## Slide 6: Rationale of the study
All radiology procedures are high dollar valued procedures, although they do not influence the patient care directly, but one cannot afford to go wrong here. Due to the cost of the procedures, a radiologist cannot afford to be at fault while performing the procedures.
Apart from that the radiology department in the hospitals render services which are critical for patient, since at times the result of a radiology procedure determines the prognosis.
Radiology information system are always integrated with many ancillary applications , so the prevalence of issues due to interfaces is high.

## Slide 7
General objective:
  Analysis of issues after the implementation of radiology information system, faced by the end users
Specific objectives:
  Workflow of RIS along with the roles played by different users
  Gather the issues faced by different users
  Identify and analyze the different types of issues faced by the users
  Identify the areas in the workflow where users can have issues
  Root cause analysis of issues
  Best practices to solve and reduce them

## Slide 8: Limitations of study
Due to privacy and confidentiality reasons the amount of data gathered was limited and many details could not incorporated.
Analysis of issues faced by the Radiology module of the EMR but there was no access to the ancillary applications.

## Slide 9: Review of literature
Workflow management – integration technology for efficient radiology; T. Wendler1 and C. Loef2; MEDICAMUNDI 45/4 November 2001;
Integrated Radiology Information System, Picture Archiving and Communications System, and Teleradiology Workflow-Driven and Future-Proof;Yao-Yang Shieh and Glenn H. Roberson
Significance of using DICOM communication standard in quality assurance in radiation oncology - an institutional experience; Tobias P1, Vrana D, Cwiertka K, Gremlica D, Slampa P ; 1Department of Radiation Oncology, Masaryk Memorial Cancer Institute and Masaryk University, Faculty of Medicine, Brno, Czech Republic

## Slide 10: Research methodology
Type of Study: Descriptive Research
Sample unit: Issue
Sample size: 150 issues
Sampling technique: Purposive Sampling
Sampling area: PC hospitals and clinics
Data collection: secondary data from system database
Data collected through incident management software- Remedy by HP
Data analysis using Microsoft Excel

## Slide 11: Workflow:
Steps:
    Placing Order : By Front Desk User
    Scheduling Order : By Front Desk User
    Performing Order : By Technologist
    Reading Order : By Radiologist
    Signing Order : By Radiologist

## Slide 12: Issues in Radiology information system, faced by end users
Incorrect build issues
User training issues
Security issues
Interface issues
Third party issues
Data migration issues

## Slide 13
Chart: 
| Interface | User Training | Incorrect Build | Data migration Issue | Security Issue | Third Party Issue
 | 31 | 37 | 28 | 5 | 35 | 14

## Slide 14
Security issues:
  Update the accessibility or options for the user(s)
  The reason for the issues:
    Incomplete mapping of the roles and actions in the application
    Change in the role of the user not communicated
    User training issue
  Resolution of issues:
    Perform thorough impact analysis.
    Proceed according to the EMG .
    Update the changes and have it reviewed at each step.
    Track all the changes.

## Slide 15
Incorrect Build Issues
  Fixes for the broken build
  Reason for the issue:
    Improper implementation
  Resolution of the issues:
    Replicate the issue for the conformance.
    Refer to the guidelines.
    Implement the changes in the first environment, test it and have it reviewed by the peers
    Obtain approvals
    Move it to the final environment and confirm it with the users.

## Slide 16
User training issues:
  Users unaware of the changes in the workflows
  Unaware of the system updates
  Reason for the issue:
    Time constraint
    Improper planning
  Resolution of issues:
    Timely communicate any changes in the system or ancillary applications.
    Structured trainings prior to the implementation.
    Provide tip sheets to the users.

## Slide 17
Interface Issues:
  Message Or Information : Not Crossing or Incomplete
  Reason for the issue:
    Users not sending complete or correct messages
    Unavailability of complete information at either ends
  Resolution of issues:
    Correct the message and resend it.
    Create a corresponding new record at the other end and then manually map the records at the common platform like PACS.
    Communicate the user of the limitations

## Slide 18
Data Migration Issues:
  Incomplete or improper data migration
  Reason for the issue:
    Implementation team did not migrate the data properly.
    Users were not communicated about the issue
  Resolution of issues:
    Communicate the issue to the end users.
    Raise the issue to with the implementation team so that the issues can be plugged

## Slide 19
Third Party Issues:
  Server of an ancillary application is down.
  Reason for the issue:
    The end users were not communicated about the downtime
  Resolution of issues:
    Communicate the issue to the end users

## Slide 20
ANY QUESTIONS

## Slide 21
THANK YOU