## Slide 1: DESIGNING STANDARD OPERATING PROCEDURES(SOP) OF PURCHASE
BY
ANUSHREE MEHROTRA
PG/14/011
FOR
AL ABEER EDUCITY

## Slide 2: TABLE OF CONTENTS
                Overview
                Introduction
                Aim & Objective
                Methodology
                Analysis
                Results
                Discussion
                Limitation
                Recommendation
                Conclusion

## Slide 3: Overview
Al Abeer Group:
Leading medical group of Saudi Arabia.
Started its operations at Jeddah, now has branches across Riyadh, Jeddah, Makkah, Madinah ,Muscat, Doha , Damam and Kizhisseri (Kozikode)
Al Abeer Educity:
Al Abeer Educity – A Project by Al Abeer Medical Group,is an integrated medical and education project to be set up in Malappuram , Kozhikode.
The campus will be spread across 75 acres of land at Melmuri and will house an International School, from Kindergarten to Higher Secondary level, a Medical College, a Nursing College, an Engineering College, and a Management College.

## Slide 4: Introduction
The study is about designing the Standard Operating Procedures (SOP) of Purchase for Al Abeer Educity project.
Procurement of all the capital items for projects including materials for civil, mechanical, electrical, plumbing, equipments, instruments, furniture, etc.
For effective and efficient procurement with minimum overheads, some essential requirements are economical price, timely delivery and good quality.

## Slide 5: Aim & Objective
AIM:
To design Standard Operating Procedures of purchase for Al Abeer Educity
OBJECTIVES:
To understand the structure, processes of Al Abeer Educity.
To map the existing process of purchases and stores corresponding to the Al Abeer Educity.

## Slide 6: Methodology
Data Collection: Documents, Forms and discussions with stakeholders
Study Tool: One to One discussion using top down approach
Study Population: Administrative staff including the top management and mid-level management
Inclusion Criteria: All the persons involved in designing SOP for purchase were included
Study Period: 2nd March 2016 to 14th May 2016
Study Location: Al Abeer Educity, Malappuram, Kerala

## Slide 7: Analysis
SOP documents of different hospitals were referred.
The detailed design and documentation was discussed with CFO, considering the SOP’s of the other hospitals as the baseline.
Discussions with the Chief Executive Officer ,Chief Operating Officer , Chief Financial Officer, Store manager, Purchase manager, Site Engineers and Finance Manager , based on their inputs and suggestions , the SOP is designed under the guidance of CFO.
Mapping & understanding of existing process of stores and purchase was done to propose the process flow of purchase .

## Slide 8: Results
Five parameters were considered for designing the process flow of purchase :Demand , Sourcing , Ordering, Receiving & Payment.
Apart from these five parameters other factors were also considered to develop SOP document : Budget consideration, Purchase Committee , Recommending Authorities , Unplanned Commitments , etc.

## Slide 9: AS –IS Process of Purchase
Requisition by contractor to the Project Manager
Project Manager sends to the concerned department
Stores in charge consolidates the demand
Purchase Manager obtains minimum 3 quotations (Exceptions to be approved by CEO)
Prepare office note for submission before authority
Approval of Quote by CEO/Purchase Manager in meeting
Issue of Purchase Order for the selected quote by Operations Department
P.O. will be serially numbered & signed by the approving authority
Delivery/Execution of specified item/service (Store Dept. or Site Team)
Goods received Note /Completion Certificate & (QC certificate from External Agency, if required) Stores / Site Team
Duly certified GRN/CC along with invoice shall be sent to purchase /OP dept by the Stores/Site
Purchase dept shall forward a copy of PO, GRN/CC & invoice to Fin Dept for payment (Operations /Purchase Dept
Payment based on PO, Invoice & GRN /CC (Finance Dept)

## Slide 10: AS –IS Process of Stores
Process of raising the demand when material needs to be purchased from vendor
Once the P.O raised by Purchase Manager then it goes to vendor after all the quotations finalized
Vendor receives the P.O
Vendor informs store manager about the delivery of material at project site
Vendor sends the material with invoice to project site.
Once the Material arrives at the site, security guard will inform the store manager and he note downs the details (S.No., Vehicle details, In time and out time of vehicle & material name)
At the time of unloading of material at project site store , one person from store department will be present & checks the quantity based on P.O with invoice. . 3 copies of invoice is generated :
- 1 duplicate copy of stamped invoice will be returned to driver of vendor,
-one stamped original copy will be sent to accounts and
-one stamped copy will be maintained by stores .
Store Manager will send the PR form to raise the P.O to Purchase Manager at Corporate office

## Slide 11: When material is at Store
Contractor/supervisor will raise demand with the PR form
MEP Coordinator will sign PR based on the drawings and sends PR to Civil Engineers for verification
After verification, Civil Engineers send PR to store manager
SM will issue the material to supervisor/contractor (electrical/plumbing/civil/fire/mechanical) and enters all the details (item issued, date of issue, quantity and send it to Finance and Purchase Manager if asked. Or else SM will maintain the records in software.

## Slide 12: Proposed Process flow of Purchase

## Slide 13: Discussion
Recommending Authorities for purchase needs to be constituted to have an effective purchase policy and their limits need to be defined as per their hierarchical position.
During the formulation of SOP it was found that much important process needs to be defined to its last mile step to make the functioning smooth, i.e- purchase process flow , vendor selection , unplanned commitments/emergency requisitions.
The most common factors which were adopted with necessary changes in SOP document were budget considerations and constitution of purchase committee and its responsibilities

## Slide 14: Limitation
Development of SOP is a continuous process and it will get modified over time during the process of implementation.
There are no industry wide standards or guidelines for creating SOP of Purchase .
SOP’s are organization specific and might not serve the same purpose for other organization.

## Slide 15: Recommendation
SOP document should be reviewed periodically by Management Team.
If management realise that guidelines are rigid, scenarios should be recorded and discuss in review meetings.
In case where the material/ items approved in Al Abeer standard rates , such as office equipment, air conditioners , etc then Purchase Head can himself finalize on the basis of lowest rates.

## Slide 16: Conclusion
During study it was found, there are some important parameters which were considered to develop SOP document of purchase. The parameters are demand, sourcing, ordering, receiving, payment and these parameters were discussed in detail. Apart from these parameters there were other factors which were discussed with CFO i.e- Budget Consideration, BOQ Plan, Purchase Committee, Unplanned Commitments/Emergency Requisitions, Staggered Purchase, Work Order and Recommending Authorities .

## Slide 17
THANK YOU